**Date**: February 16, 2018

**Time:** 2:00PM - 3:00PM

**Meeting Attendance**: Shally Guo, Levy Shi, YongJi Chen, Sravanika Doddi, Liesel Vaidya

**Meeting Summary:**

Talked about what things needed to changed on the frontend:

* Different color scheme on the homepage (soft colors on the same range)
* Different image on the homepage
* Add a fake resume, add a thumbs up, and thumbs down bottom
* Discussing whether you put a title comment or not?
* **Possible Future Idea**: tags for resumes.
* Assigned github issues for every team member.

Talked about how to design the backend:

* Design the database and create collections for user management, resume management, and user-resume relationship
* **Accomplishments (since last meeting):** 
  + **Liesel:** Created split page, (basic) viewing pages
  + **Sravanika:** Created the user authentication system with password, created two functions for hashing and unhashing password with bcrypt.js.
  + **Shally:** Designed the database architecture and figured out how everything is connected.
  + **YongJi:** Created the home/login page and signup page.
  + **Levy:** Routed the homepage and formpage.
* **Tasks (to be completed before next meeting):** 
  + **Liesel:** Complete the viewing page, accounts page, Add a fake resume, add a thumbs up, thumbs down bottom, and a comments section. JS for the pages.Get familiar with ejs.
  + **Sravanika**: Help Shally set up the schema and how the users are linked to resumes.
  + **Yongji:** Change color scheme, change homepage image, work with Shally in javascript to get input values. Get familiar with ejs. Add a logo.
  + **Shally:** Set up database on node js with mongoose
  + **Levy:** Email notifications when user gets thumbs up and thumbs down, get familiar with mongoose.